Evaluating Modern Intrusion‑Detection Models on UNSW‑NB15

1. Project Overview

Summary and Background

The sophistication and magnitude of cyber threats continue to grow, requiring sophisticated intrusion detection systems (IDS) that can adapt to changing network patterns. The UNSW-NB15 dataset provides a comprehensive testbed featuring nine attack families and realistic traffic patterns (Huang et al., 2020; Markkandeyan et al., 2025; Moustafa & Slay, 2015). This project investigates whether state-of-the-art transformer-based tabular models can more effectively classify these threats compared to traditional gradient boosting classifiers. It also examines how aggregation over temporal flow impacts minority-class detection and whether the application of feature-selection methods reduces latency, thereby enhancing the feasibility of models for real-time deployment.

Research Questions

- How well do transformer-based models perform in classifying the nine attack types in comparison to gradient boosting approaches?

- Does the implementation of sliding window flow aggregation enhance recall of minority attack classes?

- How does the use of feature-selection methods affect latency, especially about real-time IDS applications?

Project Objectives

- To compare and analyze the performance of transformer-based and boosting models in classification.

- To verify whether flow aggregation enhances the detection of rare attacks.

- To study the trade-off between model latency and feature selection when applied in real-time.

Reference List

Huang, X., Khetan, A., Cvitkovic, M., & Karnin, Z. (2020). TabTransformer: Tabular Data Modeling Using Contextual Embeddings. https://arxiv.org/pdf/2012.06678

Markkandeyan, S., Ananth, A. D., Rajakumaran, M., Gokila, R. G., Venkatesan, R., & Lakshmi, B. (2025). Novel hybrid deep learning based cyber security threat detection model with optimization algorithm. Cyber Security and Applications, 3, 100075. https://doi.org/10.1016/J.CSA.2024.100075

Moustafa, N., & Slay, J. (2015). UNSW-NB15: A comprehensive data set for network intrusion detection systems (UNSW-NB15 network data set). 2015 Military Communications and Information Systems Conference, MilCIS 2015 - Proceedings. https://doi.org/10.1109/MILCIS.2015.7348942

2. Project Plan

| Task | StartDate | EndDate | Description |
| --- | --- | --- | --- |
| Agree Topic and Dataset | 21/5/2025 | 27/5/2025 | Select final topic, dataset link, and confirm scope with supervisor. |
| Initial EDA & Feature Exploration | 22/5/2025 | 1/6/2025 | Conduct exploratory data analysis including distribution plots, null checks, and correlations. |
| Preprocessing & Feature Encoding | 28/5/2025 | 7/6/2025 | Preprocess data by encoding, normalization, and handling imbalanced classes. |
| Write PDM Plan (Chapter 1) | 29/5/2025 | 5/6/2025 | Draft and submit the official Project and Data Management Plan (PDM) as Chapter 1. |
| First Model Implementation | 4/6/2025 | 12/6/2025 | Develop the first machine learning model and prepare codebase on GitHub. |
| Write Methodology (Chapter 2) | 6/6/2025 | 15/6/2025 | Write Chapter 2 covering methodology, model architecture, and preprocessing steps. |
| Model Optimization | 13/6/2025 | 22/6/2025 | Optimize model using hyperparameter tuning techniques (e.g., grid search). |
| Train All Models & Compare | 23/6/2025 | 3/7/2025 | Train final transformer and boosting models and compare metrics. |
| Analyze Results & Graphs | 29/6/2025 | 7/7/2025 | Generate graphs and analyze confusion matrices, precision, recall, F1-score. |
| Write Results (Chapter 3) | 1/7/2025 | 9/7/2025 | Write Chapter 3 including evaluation results, figures, and model comparison. |
| Prepare Presentation Slides | 8/7/2025 | 15/7/2025 | Design assessment presentation slides and practice delivery. |
| Assessment: Presentation Day | 16/7/2025 | 16/7/2025 | Official presentation and assessment with supervisors and peers. |
| Write Ethics and DMP (Chapter 4) | 17/7/2025 | 23/7/2025 | Draft Chapter 4 discussing data ethics, GDPR, and your data management practices. |
| Mock Viva + Draft Report Review | 24/7/2025 | 30/7/2025 | Mock viva session and internal feedback on report content and structure. |
| Conclusion & Future Work (Ch 5) | 25/7/2025 | 31/7/2025 | Write Chapter 5 including project summary, conclusions, and future work. |
| Final Proofreading & GitHub Review | 1/8/2025 | 6/8/2025 | Final proofreading, GitHub cleanup, README completion, and backup verification. |
| Viva Preparation & Submission | 7/8/2025 | 13/8/2025 | Rehearse viva questions and finalize submission files for report and code. |

3. Data Management Plan

Dataset Overview

The UNSW-NB15 CSV Training and Testing files, obtained from the Australian Centre for Cyber Security (ACCS), have been used for this project. The dataset can be accessed at https://unsw-my.sharepoint.com/./CSV%20Files. The dataset was created to benchmark intrusion detection systems and includes both regular traffic and nine distinct cyber-attack types, mirroring real-world attacks.

Data Collection

Data will be downloaded from either the UNSW official repository or from mirrored sites, such as Kaggle. The data is provided in CSV format and properly structured to integrate directly into Python-based data science processes.

Metadata

The dataset comprises approximately 175,341 training data points and 82,332 testing data points, totalling around 265 MB. Every entry has 49 features—both numerical and categorical—as well as a label that indicates the type of traffic. The structure allows for in-depth experimentation with various machine learning models.

Version Control and GitHub

The code and documentation of the project will be stored in a GitHub repository called UNSW-NB15-IDS-Eval. Weekly commits will be performed to maintain versioning and transparency in collaboration. Semantic versioning (e.g., v1.0, v1.1) and feature branches will be utilised for effective project management.

ReadMe Content (Planned)

ReadMe will provide an overview of the project, information about the dataset, software dependencies, instructions for running it, and citation guidelines. ReadMe will also include troubleshooting tips to assist future researchers or users with reproducibility.

Security and Storage

Data and code will be hosted on GitHub and backed up every other week to OneDrive. All backups will be AES-256 encrypted. SSL/TLS protocols will be used to protect all data transfers. Private repository access and role-based controls will be implemented to maintain confidentiality during development.

Ethical Requirements

The dataset is completely anonymised and free from personally identifiable information, making it compliant with the GDPR. The project is also compliant with the University of Hertfordshire's guidelines for ethical research. The dataset is released under a license that allows educational use, and it was created using ethical collection mechanisms with synthetic traffic in a controlled laboratory environment. These actions collectively ensure responsible data usage throughout the project.